## Slide 1: PROCURING A&E ON-CALL CONTRACTS
Felicia Haslem & Carol Green
Caltrans HQ
Division of Local Assistance
Instructors

## Slide 2: Office of Guidance & Oversight A&E Oversight Branch
Mark Samuelson
Asst. Division Chief
Kamal Sah
Chief (Acting)
Office of Guidance & Oversight
Felicia Haslem
A&E Oversight
Program Manager / D12
Quang Nguyen
Districts
1, 2, 3, 4
Carol Green Districts
6, 8, 9, 10
Vacant
The Pham
Database Support
District 5, 7, 11
Ray Zhang
Chief
Division of Local Assistance

## Slide 3
Why This Training?
This is a sample text. Enter your text here.
This is a sample text. Enter your text here.
Most asked questions
since Oct. 1, 2017.
Exhibit 10-C review issues
User group suggestions
Notes: Trainer Notes:
Why this training?
CLICK
Over the past few years, during the department’s incurred cost audits of local agencies…
CLICK
as well as our own division of local assistance process review, we identified weaknesses or deficiencies in local agency A&E procurement procedures.
CLICK
The final report of our 2014 process review, where we reviewed 30 randomly-selected local agencies, is posted online at the web address noted here.
The report listed a series of recommendations, one of them to conduct these trainings, as well as other initiatives to improve the local agency processes and/or Caltrans oversight.
Caltrans understands that local agencies don’t do procurement often, therefore they don’t always know or remember all the steps or all the required activities in the process. Hopefully, during this training, I will show some of the tools and guidance to help local agencies with their next procurement of A&E contract.
Training is one of the primary tools that Caltrans uses to ensure that local agencies comply with all federal and state regulations in implementing their Federal Highways funded projects.
There are other trainings that are provided by Caltrans such as federal aid series and RE Academies for local agencies.
CLICK
These training are delivered through our LTAP center. The web site is provided here and you can view schedule of class and register there.
CLICK to next page

## Slide 4
Housekeeping
01
02
03
04
05
Sign-in Sheets
Bathrooms
Cell phones OFF
Break Times
Schedule
Notes: Trainer Notes:
Briefly review training schedule and timelines.
Lunch and two breaks…

## Slide 5
Important Links
Local Assistance Consultant Selection and Procurement Website: http://www.dot.ca.gov/hq/LocalPrograms/AE/index.htm
Subscribe to Local Assistance Emails: http://www.dot.ca.gov/hq/LocalPrograms/sub.htm
Local Assistance Blog: www.localassistanceblog.com
Notes: We have a few other important links to share.
If you are not already subscribed, we highly encourage all staff involved in projects participating in federal aid to subscribe to the Caltrans Division of Local Assistance email notifications list. It is where we send out all updates and changes to policy and procedures as well as promote training and news that may be useful to local agencies.
You can also visit our Local Assistance blog where we post similar information. You can scroll through an archive of all our posts to see what may interest you.
And we have a Caltrans webpage specifically for Consultant Selection and Procurement. You can find anything related to Local Assistance A&E here.

## Slide 6
All handouts associated with this training are posted on our blog at: http://www.localassistanceblog.com/ae-training/
Training Materials
A&E Resources
Presentation (PDF)
LTAP Center Training www.californialtap.org
Notes: There are a few handouts that go along with this training. You can use the link on the screen to download them, including:
Exhibit 10-C, Consultant Contract Reviewers checklist, with instructions
Office bulletin 17-02 A&E Consultant Contract Review
A list of A&E Resources and Links
And a PDF of this presentation

## Slide 7
Introductions
Name
Years of Experience
Organization
Position
Questions for the parking lot
Notes: Trainer Notes:
Ask: who is from a local agency, who is a consultant, how many years working with A&E Contracts.
If time permits, have a brief discussion about the audience’s expectation from this training. Ask: What do they want to get out of this training? Add it to a flipchart so you can reference it at the end of the training.
Parking lot questions

## Slide 8
Agenda for A&E On-Call Contracts
DBE Goal Setting
On-Call Contracts in General
Cost Analysis
Simplified Acquisition Procedure
Agenda
Notes: Trainer Notes:
The agenda for this training starts with an introduction which includes defining A&E contracts, its purpose, and its regulatory references, and then we begin to discuss the procurement process itself, by learning the step by step activities and the roles and responsibilities .
The procurement process is defined in five phases, starting by planning for A&E contracts, followed by solicitation and advertisement phase, then evaluation and selection phase, and then contract negotiations phase, which includes contract audits and, finally, contract execution.
After the five procurement phases, I’ll address other considerations.
Review schedule for the day – you will have two 15-minute breaks and an hour lunch. We’re scheduled to conclude by 4:30.
As you can see, we have a full agenda. I will try to take as many questions as possible throughout the training. But if time does not permit, you can certainly call me offline.
Review binder content – briefly point out the various tabs and handouts.
CLICK to next page

## Slide 9
On-Call Contracts in General
What is an on-call contract really?
When is it appropriate to use?
Do you know the essentials?

## Slide 10
Procurement Planning (Scoping)
RFQ/RFP
One-Step RFP
One-Step RFQ
Notes: SOW must be defined and stick to a delivery schedule no matter what type of procurements used.
Click
SOW in RFP must be well-defined except the specifics of the need of the project or each phase (PE, PA&ED, PS&E, or CE) and is appropriate for project-specific contracts (e.g. bridge painting, roadway design, etc.) or for multi-phased contracts where the defined scope of work is divided into phases.
Click
SOW in one-step RFQ must also be well-defined and already know what we need for the project and must cover all aspects of the final need (Material testing, surveying).
Click
SOW for RFQ/RFP is normally utilized for broadly-defined SOW (New/replacement/rehab bridge, repair & overlay, drainage design, material testers, construction inspectors land surveying, construction management, environmental studies). After you have a short list from a RFQ and you want to select the best consultant who can provide sufficient specifics, parameters of the project’s need that meet project’s requirements, SOW, you can issue an additional RFP to the short list of selected, qualified consultants.

## Slide 11
RFQ vs. RFP
No
Yes
No
Yes
No
Yes
No
No
Yes
2
Notes: Trainer Notes:
For the most part, both one step RFP and RFQ processes seems to be similar, but they are different in basis.
This figure shows where the differences are.
First off, try to define SOW as detailed a possible. The ask a question “Do we know specifications and requirements for the project need.
If we don’t know then go ahead to prepare a RFP.
RFP: is appropriate for project-specific contracts when the scope of work is well-defined (e.g. bridge painting, roadway design, etc.) or for multi-phased contracts where the defined scope of work is divided into phases. However, RFP is utilized when you are not clear about the specifics of the need for each phase (PE, PA&ED, PS&E, or CE).
Example:
You have a defined SOW for a bridge design (location, geometry, length, height clearance, traffic loads, number of lanes), but don’t know specifics of the bridge - type of bridge or bridge structure (bridge components, span length, deck, wearing surface, stringers (steel plates welded together)/girders (prestressed concrete, RC concrete, box girders), abutments, piers, footings, piles and sheeting), principles of bridge design (planning and design, design parameters). Then you should let proposers propose their designs for your consideration and approval.
RFQ: is appropriate for specialized services (land surveying, construction inspection, material testing) or broadly-defined SOW (bridge design, roadway design, environmental studies that are needed across many projects).
For specialized services (e.g. material testing and surveying), we can use one-step RFQ to select the most qualified consultant from a short list or qualified consultants from a pre-qualified list since we already know what we need for the project (specifications and requirements from previous similar work). Please note that all qualified consultants on pre-qualified list must have the same opportunity to be awarded and all specifications and requirements in the RFQ must cover all aspects of the final need.
For broadly-defined SOW (land surveying, construction management, material testing, bridge designs, roadway designs, environmental studies): Should not use one-step RFQ only. You should either choose two-step RFQ/RFP or pre-qualified list for these multiple services (on-call contract). It means that an RFP or mini RFPs must be required to select the most qualified-consultant(s).
Normally, if a project is not funded yet and you don’t know about its locations as well as specific requirements, you can do pre-qualified list to establish a list of qualified consultants in order for your agency to hold consultants on the list and also to have more time to prepare documents for the projects/Tasks (e.g. ICE, DBE). We don’t collect 10-C’s at this stage. Only until you have enough information and requirements for those projects, then the agency will be able to issue mini RFPs (for specific projects or work/task orders) to the list to select the most qualified consultant for each project. Once you have filled them on the list, all of the consultants must have the same opportunity to be participating in the next mini RFPs. We collect 10-C at this stage!

## Slide 12
On-call or Indefinite Delivery/Indefinite Quantity (IDIQ)
  A contract for a number of projects, under which task or work orders are issued on an as-needed basis, for an established period (23 CFR 172.9(a)(3)).
  Typically used when a specialized service of IDIQ are needed for a number of different projects (23 CFR 172.9(a)(3)).
    e.g.: Material testing, surveying, construction engineering, roadway design, environmental analysis, traffic studies, geotechnical studies, etc.
What it is

## Slide 13
Essentials:
Federal & State Laws and Regulations
Caltrans
Local Assistance
LAPM
Chapter 10
Federal
23 CFR 172 2 CFR 200
State
Gov. Code 4525-4529.5 PCC 10301-10381
Caltrans
LAPM Chapter 10
Notes: Trainer Notes:
So what are the applicable federal and state regulations for A&E procurement:
CLICK
Chapter 10 of the LAPM follows and references all applicable federal and state regulation. So by following the chapter you can be certain that you’re in compliance.
CLICK
The Brooks Act, mentioned earlier covers the main federal law on A&E.
…and the primary implementing regulations for A&E services is 23 CFR (Code of Federal Regulations), Part 172, its called the “Procurement, Management and Administration of Engineering and Design-Related Services.”
CLICK
On the state side, there’s Government Code 4525, otherwise known as the Mini Brooks Act that applies to A&E services.
It is possible that during the development and implementation of your federal aid highway projects, the local agency may need consultant services of a non-A&E nature. Earlier when I explained A&E service contracts, I brought up the non-A&E services and called them “incidental” services within an A&E contract, and provided some examples of them such as public outreach or right of way acquisitions activities. If a local agency wishes to procure separate or stand alone contracts for those types of services, then QBS procurement method is not required.
The local agency must follow their own procurement process and in compliance with California Public Contract Codes 10301 thru 10381.

## Slide 14
On-call or Indefinite Delivery/Indefinite Quantity (IDIQ)
When would you want to use an on-call contract?
Multiple projects needing the same service
Small projects that would pose an unnecessary cost burden to RFP
Specialized services such as design, general engineering, construction inspection but unknown locations/timeframes
Consultant in a Management Support Role (CMSR)

## Slide 15
Single Contract / Single Service
Material Testing, surveying, or construction inspector
  Single Contract / Multiple Services
  New/replacement/rehab bridge, repair & overlay, drainage design, survey crew, material testers, construction inspectors
  Multiple Contracts / Single Service
  Material Testing, surveying, or construction inspector.
  Multiple Contracts / Multiple Services
  New/replacement/rehab bridge, repair & overlay, drainage design, survey crew, material testers, construction inspectors
Examples of On-Call Contracts

## Slide 16: Essentials for ALL A&E Contracts
Competitive Negotiation (QBS selection)
Solicitation
RFP
  Scope of Work
  Evaluate 3 or more
  Evaluation factors with weights
  Specify contract type and method of payment
  Special provisions/contract requirements
  Sealed cost proposal
  Procurement schedule
Evaluate, Rank, Select
Negotiate – ICE, cost analysis
DBE (federal)
Contract Provisions (federal)
CMSR – approval by FHWA (federal)
DOCUMENT!

## Slide 17: Essentials Specific to On-Call
1. Reasonable Maximum Length including begin/end date
2. Maximum Total Contract Dollar Amount
3. Statement of Work
4. Identify number of contracts that may be awarded
5. Specify procedures to award task orders
  Additional qualifications based selection
  Regional basis
  6. Payment Method
DOCUMENT!
3
Notes: .

## Slide 18
On-call or Indefinite Delivery/Indefinite Quantity (IDIQ)
Shall not exceed 5 years in total
Specify a max $ amount under a contract in the solicitation
2. Maximum total Contract Dollar Amount
1. Reasonable Maximum Length

## Slide 19: Essentials
Final Design
Prepare plans and profiles, including necessary design information for the selected alternative sufficient to achieve all detailed design milestones. Examples include, but are not limited to: i. Cross sections/elevations
Project layout/staging areas
Design details
Specifications
Utility relocation designs
Construction limits, including environmentally sensitive areas that should be avoided during construction
Required permits
Quantities
Estimate of construction costs to within +/- 20%
Schedules for design, permitting, acquisition and construction
Provide information to appropriate individuals for the development of environmental fund release reports and floodplain maps.
Identify, acquire and submit all necessary permits and approvals required for design approval and construction.
Assist the city with all necessary documentation to ensure compliance with all Program requirements and regulations.
3. Statement of Work

## Slide 20: Essentials
Contract Management and Construction Oversight
Respondents will be required to show the ability to provide all the Engineering services described below as they relate to contract management and construction oversight.
Ensure delivery of project in accordance with contract.
Provide ongoing Construction Oversight Reports detailing the status of construction.
Review all service provider submittals to ensure compliance with construction contract documents and provide recommendations.
Provide periodic and final inspections and tests reports, as required for the project.
Provide on-site supervision and oversight of construction activities at a minimum on a bi-weekly basis or as directed.
Review Construction Change Orders and provide recommendation as appropriate action.
things to consider:
How will you evaluate?
Conflict of interest mitigation
3. Statement of Work
Notes: services.

## Slide 21: Essentials
Professional Engineering Services
Plan Review Services: The selected consulting City Engineer will provide technical review of, and answer inquiries relating to, site plans, subdivision plans, improvement plans,construction plans and escrows relating to projects proposed by applicants to be developed in the City to ensure that such conform to codes adopted by the City.
City Project Design Services: The selected consulting City Engineer must have the capability to design a full array of public works type projects including transportation infrastructure systems, water distribution systems, and stormwater management systems, in a manner that the infrastructure is functional and cost effective.
Environmental Services and Regulatory Agency Interactions: The selected consulting City Engineer shall be well versed in regulatory compliance and permitting and be familiar with approval procedures of regulatory agencies including but not limited to the following: Caltrans, U.S. Army Corps of Engineers, Federal Emergency Management Agency, Federal Highway Administration, United States Environmental Protection Agency.
Grant Assistance: The selected consulting City Engineer shall, as requested, complete or assist in the completion of grant applications for City projects.
Surveying, Easements and Related Services: The selected consulting City Engineer shall have the capability of performing boundary surveys, topographic surveys, construction staking, prepare easement plats and easement documents, and assist in easement acquisition.
CAD and GIS Capabilities: The selected consulting City Engineer shall have computer-aided drafting and geographical information system capabilities upon request.
Meeting Attendance and Participation: The selected consulting City Engineer may be expected to attend a variety of City meetings, including, but not limited to, planning and zoning meetings, council meetings, meetings of affected property owners, and meetings with city staff and developers.
3. Statement of Work
Add in projects
See FTIP

## Slide 22
Solicitation
SOW
1 or 2 consultants needed?
If more than 1 agreement for same type of work
Include a statement of work, or other description to define the scope of work, complexity, and professional nature of the services
  Indicate if multiple consultants are selected through a single solicitation for specific services
  Under competitive procurement, each specific task or work order shall be awarded to the selected most qualified consultants
  Or be regionally assigned
4. Identify number of contracts that may be awarded
5. Specify procedures to award task orders
Notes: The solicitation and contract provisions shall address the following requirements:

## Slide 23: Essentials – Method of Payment
Specific rates of compensation payment method should be limited to:
contracts or components of contracts for specialized or support type services
where the consultant is not in direct control of the number of hours worked
such as construction engineering and inspection.
6. Method of Payment
Notes: 23 CFR 172. 9(b)(4) When the method of payment is other than lump sum, the contract shall specify a maximum amount payable which shall not be exceeded unless adjusted by a contract modification.
(5) The specific rates of compensation payment method provides for reimbursement on the basis of direct labor hours at specified fixed hourly rates, including direct labor costs, indirect costs, and fee or profit, plus any other direct expenses or costs, subject to an agreement maximum amount. This payment method shall only be used when it is not possible at the time of procurement to estimate the extent or duration of the work or to estimate costs with any reasonable degree of accuracy. This specific rates of compensation payment method should be limited to contracts or components of contracts for specialized or support type services where the consultant is not in direct control of the number of hours worked, such as construction engineering and inspection. When using this payment method, the contracting agency shall manage and monitor the consultant's level of effort and classification of employees used to perform the contracted services.

## Slide 24: Payment Method -Specified Rate of Compensation
$137.50/Hr x 100 hrs. = $13,750
$50/Hr x (1+1.50) x (1+0.10) = $137.50/Hr
$50/hr. = Senior Engineer
Firm’s ICR = 150%
100 hrs.
Fixed fee = 10%
Anticipated # of Hours/classification
Loaded Hourly Billing Rate
Estimated Amount
Billing Rate
Calculation
Notes: Trainer Notes:
Here is an example of the Specified of Rate of Compensation, also called the Specific or Fixed Rate of Compensation.
In the same scenario, where we hire a senior engineer for $50 an hour, and the consultant firm’s overhead rate of 150%, we negotiate for the same 100 hours of the services of the engineer and the same 10% fee.
The loaded hourly billing rate in this method of payment will be developed by multiplying $50 (the actual wage) x 2.50 x 1.10 for an hourly rate of $137.50.
Under this scenario, the total cost or the Not-to-Exceed amount of the contract is $13,750.
If during the term of the contract we realize that we need the services of the senior engineer for more than 100 hours – let’s say 120 hours, now your contract cost is at $16,500.
For 80 hours of services, the cost is $11,000

## Slide 25
Disadvantaged Business Enterprise
Contract Goal Setting
Procurement Planning – DBE Goal
Disadvantaged
Business
Enterprise
D
B
E
Contract Goal
Notes: When receiving federal funds. You are encourage to give some of the work small business. Fostering DBE. How, is it is by establishing contract goal.

## Slide 26
Subcontracting opportunities
Procurement Planning – DBE Goal - What
What is DBE Contract GOAL?
Notes: It is expressed in percentage. It is the portion of the total work subcontracted out. It is simply $ of subcontracted work/Total amount.

## Slide 27
Procurement Planning – DBE Goal - Who

## Slide 28
Procurement Planning – DBE Goal - WHEN
Before Solicitation

## Slide 29
How to set DBE contract goals?
Procurement Planning – DBE Goal - How
Notes: As part of receiving federal funds. Recipients are required to comply with establishing DBE contract goals.

## Slide 30
Procurement Planning – DBE Goal
Exhibit 9-D
Where do I Start?
Notes: Percentage of the total contract amount that can be subcontracted.

## Slide 31
Procurement Planning – DBE Goal
Notes: It sounds like this methodology was set for construction. However, material supplies and trucking can be utilized for A&E contracts such as pile test before a structural design.

## Slide 32
Notes: 9-D construction vs. A&E. 8th column trucking is not applicable

## Slide 33
HOW to set a DBE goal
Notes: Seven Basic steps.

## Slide 34
Identify work
Determine work category codes
Search for available DBE firms (CUCP)
Apply DBE factors to sub work
Calculate a soft goal
Apply 60% factor
Round to nearest whole %
HOW to set a DBE goal – Seven Steps

## Slide 35
Prerequisite – Cost Estimate
Notes: Your handout has the full estimate. This just portion of that estimate. Estimate is analogous base on the assumptions provided. Assumptions: 1) The hours used were based off of similar work that is currently being done by Dokken Engineering on the Larkin Road Bridge and Nicolaus Avenue Bridge Replacement Projects. 2) The rates were based on the rate sheet provided by Northstar Environmental for the Pennington Road Bridge Project.

## Slide 36
STEP One – Identify Work Items
4
Notes: Remember the heading on your 9-D on page 34. The quantity of bridges column was added because that is what Sutter had in their estimate. I suggest to mimic the 9-D as close as possible because this what the District are used to seeing and so is DBE goal unit if estimate is greater than 500K.
Common errors when evaluating Prime vs. Sub-Contractor work:
Small dollar contracts or projects with limited scope (contract comprising very few work items) in which it is impractical to subcontract out any portion of the work. For example, a bridge, minor deck repair project comprising of sealing a few cracks and pot holes. Such a project can have a small contract dollar amount and a limited scope of work with very few work items thus limiting, if not eliminating, the feasibility for subcontracting.
2. Assume there are no subcontracting opportunities, because the Prime did all the work on a similar previous job.
3. Assume all the work can be subcontracted out leaving no work for a prime to perform.

## Slide 37
Work Code Guide
http://dot.ca.gov/hq/bep/find_certified.htm
STEP TWO – Determine Work Codes
Notes: Work Code Guide list the available work categories

## Slide 38
Work Codes (Professional Services)
Professional Services
5
Notes: This is just a partial list. In your hand outs we printed a copy for your reference. However, we suggest that you use the website in the event there are some revisions.

## Slide 39
Work Codes for Sub-Opportunities

## Slide 40
STEP Three – Search Using Query Form
Click “DBE Query Form”

## Slide 41
STEP Three – Query by District & Work Codes
District
Work Codes
DBE
County
Notes: Sutter County is in D3.
Select District to be searched
Scroll down to specified Work Category Code

## Slide 42
START SEARCH – PDF RESULTS
134 DBE Firms
Notes: In PDF Format

## Slide 43
134 DBE Firms
START SEARCH – EXPORT OPTIONS
Notes: The format of this report is in excel form.

## Slide 44
STEP THREE – Number of DBE’S
134 DBE Firms
Work Code

## Slide 45
STEP FOUR – DBE FACTORS
Consulting DBE Factor
Trucking Factor
Materials & Supplies Factor
≥ 10

## Slide 46
STEP FOUR – Apply Factors to Sub Work
DBE’s
134 for work code 8713
26 for work code C8792
Notes: Apply Factors to sub work (100%) with DBE greater than 9

## Slide 47
STEP FIVE – Calculate Soft Goal

## Slide 48
  STEP SIX - Apply 60% Factor to Soft Goal
18.77% * 0.6 = 11.26%
Notes: 60% FACTOR applied to allow for incorrect data, being realistic of DBE’s not available at this exact time, or no longer in business.

## Slide 49
Round to nearest
whole number = 11%
STEP SEVEN - Round to Nearest Whole %
Notes: 60% FACTOR applied to allow for incorrect data, being realistic of DBE’s not available at this exact time, or no longer in business.

## Slide 50
Procurement Planning – DBE Goal
TYPES
Goal
0% goal
No goal

## Slide 51
Procurement Planning – DBE Goal
WHEN 0% goal applies
Very limited or narrow scope of work
Limited DBE availability
Notes: Difference between a zero-percent goal and no goal.
Capture potential participation

## Slide 52
Sole source or non-competitive
Emergency relief projects
Procurement Planning – DBE Goal
WHEN NO goal applies
Notes: Sole source = proprietary
Different from a non-competitively bid contract

## Slide 53
Single Service Contract
Multiple Services Contract
Typical On-Call Contracts

## Slide 54: Single Service Contract
A Contract has only one service.
Examples:
          Material testing
          Survey

## Slide 55: Single Service Contract - 0% DBE Goal
DBE = 0%
9 DBE Firms
Work Code
Notes: Just because it single service you can assume 0% DBE goal. You still need to run the calculation.

## Slide 56: Multiple-Services Contract
A contract includes various services.
Environmental services
Geotechnical services
Surveying
Bridge designs
Roadway designs
Construction inspections

## Slide 57: Estimate for On-Call - Multiple Services Fiscal Year 2018 -2019
SOFT Goal = 15.11 %
Apply 60% Factor = 9.07 %
DBE = 9%
N
N
TOTAL WORK = $142,250
TOTAL DBE WORK = $ 21,500

## Slide 58
Identify work
Determine work category codes
Search for available DBE firms (CUCP)
Apply DBE factors to sub work
Calculate a soft goal
Apply 60% factor
Round to nearest whole %
RECAP: Seven Steps
Procurement Planning – DBE Goal

## Slide 59
Local Agency determined work items:
    Environmental Support = 7%
    CAD Services = 4%
Example: DBE Goal & Utilization
Consultant determined work items:
  Environmental Support = 6%
  CM Services = 5%
Task Order 2: $150K
Final Roadway Design ($135K)
CM Services ($15K)
Task Order 1: $100K
Preliminary Roadway Design/NEPA document
Environmental Support ($2K)
Roadway Design ($98K)
10-O1 = 11% DBE goal
Estimated DBE by agency = %
Contract DBE/10-O2 = 2%
Estimated DBE by agency = 10%
Contract DBE/10-O2 = 10%
Final Utilization Exhibit 17-F = 6.8%
On-call Contract DBE goal = 11%
12
13

## Slide 60
Where to send Exhibit 9-D?
Exhibit 9-D must be sent to DLAE
0% DBE goal should be verified by DLAE (before advertisement)
Sent to Caltrans HQ before advertisement for contracts ≥ $500K via email:
dbegoal.gfe@dot.ca.gov
Procurement Planning – DBE Goal
Notes: Submit to Caltrans for approval

## Slide 61
Caltrans: www.dot.ca.gov
Division of Rail & Mass Transportation:
www.dot.ca.gov/drmt
Division of Transportation Planning:
www.dot.ca.gov/transplanning
Division of Local Assistance:
www.dot.ca.gov/localassistance
Office of Business & Economic Opportunity:
www.dot.ca.gov/obeo
WEBSITES
Procurement Planning – DBE Goal

## Slide 62: ICE vs Cost Analysis
Notes: Bureau of Labor Statistics comparison
Consultant’s historical actual charges/timesheets
Prevailing wages

## Slide 63
What is it?
When is it done?
Essentials and how to do one
Cost Analysis
Independent Cost Estimates

## Slide 64
An estimate done independently of the consultant to ensure services are obtained at a fair and reasonable price.
Cost Analysis
Independent Cost Estimates - What

## Slide 65
Independent Cost Estimates - When
Notes: An ICE is needed and must be prepared in advance of requesting a cost proposal (should be in the procurement planning period before solicitation). It is used to prepare a DBE goal and cost analysis to ensure that consultant services are obtained at a fair, reasonable price, and incompliant with Fed/State principle costs.
According to 23 CFR 172, cost estimate must include direct labor cost, indirect cost rate, profit/fee and ODC.
This is a base for DBE goal setting and cost analysis/negotiation.
23CFR 172.7 (v)
(B) Independent estimate. Prior to receipt or review of the most highly qualified consultant's cost proposal, the contracting agency shall prepare a detailed independent estimate with an appropriate breakdown of the work or labor hours, types or classifications of labor required, other direct costs, and consultant's fixed fee for the defined scope of work. The independent estimate shall serve as the basis for negotiation.
(C) The contracting agency shall establish elements of contract costs (e.g., indirect cost rates, direct salary or wage rates, fixed fee, and other direct costs) separately in accordance with §172.11. The use of the independent estimate and determination of cost allowance in accordance with §172.11 shall ensure contracts for the consultant services are obtained at a fair and reasonable cost, as specified in 40 U.S.C. 1104(a).

## Slide 66
Independent Cost Estimates - Essentials
Detailed Estimate
Work or labor hours
Types or classifications
Estimated labor rates
Direct
Indirect
Fixed Fee or profit
Other Direct Costs (ODCs)
17
Notes: An ICE is needed and must be prepared in advance of requesting a cost proposal (should be in the procurement planning period before solicitation). It is used to prepare a DBE goal and cost analysis to ensure that consultant services are obtained at a fair, reasonable price, and incompliant with Fed/State principle costs.
According to 23 CFR 172, cost estimate must include direct labor cost, indirect cost rate, profit/fee and ODC.
This is a base for DBE goal setting and cost analysis/negotiation.
23CFR 172.7 (v)
(B) Independent estimate. Prior to receipt or review of the most highly qualified consultant's cost proposal, the contracting agency shall prepare a detailed independent estimate with an appropriate breakdown of the work or labor hours, types or classifications of labor required, other direct costs, and consultant's fixed fee for the defined scope of work. The independent estimate shall serve as the basis for negotiation.
(C) The contracting agency shall establish elements of contract costs (e.g., indirect cost rates, direct salary or wage rates, fixed fee, and other direct costs) separately in accordance with §172.11. The use of the independent estimate and determination of cost allowance in accordance with §172.11 shall ensure contracts for the consultant services are obtained at a fair and reasonable cost, as specified in 40 U.S.C. 1104(a).

## Slide 67: Estimating Techniques
Analogous Estimate
Parametric Estimate
Bottom-up Estimate
High Accuracy
Less Accuracy
Perception
Fact
Notes: Three cost estimating techniques are widely used are: Analogous, Parametric, and Bottom-up.
Click
Analogous technique is mostly based on perception and normally less accurate.
Click
Parametric: is a technique used between fact and perception. It produces higher accuracy than Analogous.
Click
Bottom-up: is the most accurate technique and requires more experience.

## Slide 68: Procurement Planning - Analogous
01
02
03
04
Analogous
Use historical data from previous and similar projects
Define $/typical facility
Frequently used
Generally less accurate
Notes: Analogous technique uses the actual cost of a previous, similar project as the basis for estimating the cost of the current project.
e.g.: Use historical data on previous, similar projects to define $/typical facility ($/ln/mi, $/interchange/$/building). Then apply the actual cost to the current project with a calibration for ICR (overhead) and profit.
This method is frequently used and generally less accurate.

## Slide 69: Procurement Planning – Analogous Sample
= 33,087
18

## Slide 70: Procurement Planning – Parametric
Parametric
01
02
03
04
Use historical unit costs
Use quantity take-off from current project
Counts/measures of work
hours/participants/units
Higher level of accuracy
Notes: Parametric: is a technique applies historical unit costs to counts/measures of work, number of hours of participants/units of work items to estimate the contract amount.
This can produce a higher level of accuracy depending upon the sophistication, as well as resource quantity and the cost data.
e.g.: Pull-up the quantity (may or may not precisely) from the current project. Then modify or adjust unit cost data received from previous proposals to reflect the current price to estimate the costs and duration for your current project.

## Slide 71: Procurement Planning – Parametric Sample
19

## Slide 72: Procurement Planning – Bottom-up
01
Need a well defined SOW
02
Cost details can be determined
03
Use expert judgments
04
Most accurate estimate
Bottom-up
Notes: Bottom-up: is the most accurate technique used to estimate cost and duration for individual work with the lowest level of detail.
Use this method when you can determine a realistic cost, duration, and any risk for the project from a well-defined SOW. This method requires more experience but the most accurate. Cost detail include estimated labor-hours per task, labor-hour cost for professional and non-professional classifications, subconsultant costs, other direct costs, and profit. Labor costs in this technique are also broken down into direct labor cost and indirect cost rates.

## Slide 73: Procurement Planning – Bottom-up Sample
20

## Slide 74
What is Cost Analysis?
When is it done?
How to do it
Cost Analysis
Cost Analysis

## Slide 75: Cost Analysis - Definition
Cost analysis is review and evaluation of separate cost elements (i.e. direct salary/wage rates, profit/fee, ODC, and ICRs) to verify the costs and estimate methods used are fair, reasonable, and in compliant with Federal/State cost principles.
  e.g.: Verify direct cost in cost proposal to actual costs of labor of similar projects, products, or services which have been done in the past.
Notes: What: is review and evaluation of separate cost elements (i.e. direct salary/wage rates, profit/fee, ODC, and ICRs) to verify the costs and estimate methods used are fair, reasonable, and in compliant with Federal/State cost principles.
e.g.: Verify direct cost in cost proposal to actual costs of labor of similar projects, products, or services which have been done in the past.
When: Before negotiation and after receiving cost proposal

## Slide 76
Analyze Direct Labor cost, ODC, Fixed fees, Indirect Cost, and other costs
Required for all State and Federally funded A&E Consultant Contracts > $150K
Purposes of Cost Analysis
Determine if the cost are fair, reasonable, and in compliant with Federal/State cost principles.
Cost Analysis - Purposes

## Slide 77: Methods for Verifying Elements
Bureau of Labor Statistics comparison
Consultant’s historical actual charges/timesheets
Prevailing wages
Notes: What: is to review and evaluation of separate cost elements (i.e. direct salary/wage rates, profit/fee, ODC, and ICRs) to verify the costs and estimate methods used are fair, reasonable, and in compliant with Federal/State cost principles.
e.g.: Verify direct cost in cost proposal to actual costs of labor of similar projects, products, or services which have been done in the past.
When: Before negotiation and after receiving cost proposal

## Slide 78
Billing rate = actual hourly rate * (1+ICR) * (1+Fee)
Anticipated % $ increase
Job Title/ Classification
Hourly Billing Rates
Effective Period
Actual Hour Rate
Non-Negotiable
Negotiable
22
Notes: How to calculate fee:
  Factor Weight
    Contract amount 1.5
    Nature of svcs 3.0
    Period of performance 1.5
    Utilization of subs 2.0
    Degree of risk 2.0
    Smaller contracts generally have higher fees. Larger contracts have more potential for profit.
    Deliverable based = 1 : labor based = 0.625
    Less than 1 yr = 0.625 : greater than 3 yrs = 1.0

## Slide 79: Cost Estimate – ODC
Unit Cost ($)
Quantity
ODC Items
Notes:   Indirect Cost Rate: : Is the proposed ICR calculated and applied in accordance with A&I approval? Please note that as of January 2, 2018, A&I has a new financial review process per 23 CFR Part 172 for all contracts greater than or equal to $150K. All Consultants (prime and subs) are to submit financial documents per Exhibit 10-A Checklist attached which support a FAR compliant ICR, if Consultant is not requesting the use of a SHR. A&I will perform a review of the supporting documentations to determine if the ICR proposed on the contract is FAR compliant and as a result, A&I may either accept or adjust the Consultant’s ICR. ICR is not negotiable.
    Fringe Benefits
    Overhead
    General and Administrative
    Approval from Caltans A&I
  Fee/Profit:
    Fixed fee for project specific
    Built in for on-call
    Should not exceed 15%. Rule of Thumb: 10%.

## Slide 80: Cost Analysis – Direct Labor Rates
A&E Wage Estimates
https://www.bls.gov/oes/2016/may/oes_ca.htm

## Slide 81: Cost Analysis – Prevailing Wages
http://www.dot.ca.gov/hq/audits/documents/prevailing-wage-interpretive-guidance.pdf

## Slide 82: WHERE to Look at for ODCs?
Consultants/Contractors Travel Policy Website:
  http://www.dot.ca.gov/hq/asc/travel/ch12/1consultant.htm
Meal Interpretive Guidance Website:
  http://www.dot.ca.gov/hq/audits/documents/meals-interpretive-guidance.pdf

## Slide 83: Procedure for Cost Analysis
Exhibit 10-H format
Cost elements:
  Labor rates (direct and indirect)
  Labor classifications
  Profit or fixed fee
  ODC’s
Methodology used to verify elements
Verify ICR’s acceptance ID
Is profit/fee more than %15?

## Slide 84: Cost Analysis – Compare Cost Elements
Proposed rate – Actual Rate = $1 > 0 ???
Actual Rate
Proposed Rate
Notes:   Compare Cost Elements
  After independently determining each cost element
    Document sources
  Check each consultant’s cost element to determine reasonableness
    Negotiate
    If consultant’s cost elements are different, burden is on consultant to prove
  Document the cost analysis in a worksheet

## Slide 85
Small
Purchase
Procedure
SPP
SPP Procedure
Simplified
Acquisition
Threshold

## Slide 86
What is Small Purchase Procedure?
When is it done?
Essentials and how to do it
Cost Analysis
SPP Procedure

## Slide 87: SPP – What is it?
Small purchases means the method of procurement of engineering and design related services where an adequate number of qualified sources are reviewed and the total contract costs do not exceed an established simplified acquisition threshold currently set at $150,000.
Notes: Definition (What):
Why:
When:
How:

## Slide 88: SPP – When is it done?
Small projects
Limited amount of services needed
Surveying
Construction Inspection
Materials Testing
Environmental Services
CMSR
Notes: Definition (What):
Why:
When:
How:

## Slide 89: SPP - Essentials
Minimum of 3 consultants reviewed
DBE must still be considered
Cost is considered (quotations)
Total contract amount including amendments cannot exceed $150,000
SOW and project phases shall not be broken down into smaller components
Notes: 48 CFR 1352.213-70 Evaluation utilizing simplified acquisition procedures.
As prescribed in 48 CFR 1313.106-2-70, insert the following provision:
Evaluation Utilizing Simplified Acquisition Procedures (Date)
The Government will issue an order resulting from this request for quotation to the responsible offeror whose quotation results in the best value to the Government, considering both price and non-price factors. The following factors will be used to evaluate quotations:
[This section is to be tailored to conform to individual procurements. Text is provided as an example only. Stating relative importance of the evaluation factors is not required.]
(1) Personnel Qualifications. The experience, education, and qualifications of personnel proposed to work on the contract will be evaluated to determine their ability to perform their proposed duties.
(2) Technical Approach and Capability. The offeror's approach to performing contract requirements and its capability to successfully perform the contract will be evaluated.
(3) Past Performance. The offeror's past performance on related contracts will be evaluated to determine, as appropriate, successful performance of contract requirements, quality and timeliness of delivery of goods and services, cost management, communications between contracting parties, proactive management and customer satisfaction.
(4) Price.

## Slide 90: Small Purchase Procedures
Required | Not Required
Competitive process (collect three bids) Conflict of interest determination Assigned Contract Administrator Defined scope of work/schedule of deliverables/start and end dates for contract Defined deliverables/prime and subconsultant responsibilities DBE goal for contract; Exhibit 10-O1, Exhibit 10-O2 (federal) Cost estimate prior to receiving bids Best method of payment determination Contract provisions/clauses (federal) Evaluation of consultant Contract management responsibilities Exhibit 10-C: A&E Consultant Contract Reviewers Checklist | No Formal RFP/RFQ No Selection Committee No evaluation criteria disclosure requirements No record of costs/profit negotiations No pre-award audit and review requirement of contract; Exhibit 10-A, Exhibit 10-K No cost analysis
31
Notes: Trainer Notes:
This table is a recent addition to LAPM Chapter 10 and depicts a comparison between a full QBS process and the more simplified small purchase procedures.
Essentially, it shows what steps are still required for small purchase procedures and what steps maybe eliminated to streamline the process.
As you can see, the procurement must still be competitive. The local agency must seek at least three proposals from consultants, Evaluates each proposal and selects the best value, considering the costs as an evaluation factor.
The contract is still subject to DBE utilization goal, although, the small size of the contract, or the scope of work may be justification for 0% goal setting.
The contract must include all fiscal and mandatory federal provisions defined earlier in our training.
In the small purchase procedures, a formal RFP and public announcement is not required and formal evaluation panel and a documented cost negotiations may be eliminated.
CLICK to next page

## Slide 91: Information for Database
Small Purchase < $150K?
32

## Slide 92: A. Procurement Planning
Are SOW & COI policy Approved by FHWA?
Is 10-U approved by FHWA?
Notes:   I want you to use this 10-C checklist to prepare for your procurement.

## Slide 93: B. Solicitation Documents and Advertisement
Notes: You don’t have to have a selection panel. If contract administrator is the only person to make decision for this procurement, you can choose NA for b & c.
If the selection is involved more than one than Exhibit 10T must be signed and dated by all.
Answer all the questions in 10-C as usual.

## Slide 94: B. Solicitation Documents and Advertisement
Example for Criteria and Weights

## Slide 95: B. Solicitation Documents and Advertisement

## Slide 96: B. Solicitation Documents and Advertisement

## Slide 97: C. Evaluation and Selection

## Slide 98: C. Evaluation and Selection

## Slide 99: C. Evaluation and Selection

## Slide 100: C. Evaluation and Selection
e.g.: Performance Period; Allowable Costs and Payments; Termination; Cost Principles and Administrative Requirements; Retention of Records/Audit; Audit Review Procedures; Subcontracting; …

## Slide 101: C. Evaluation and Selection

## Slide 102: C. Evaluation and Selection

## Slide 103: D. Consultant Contract Amendment Only
Effective date of amended contract
Not exceed 5 years in total for on-call

## Slide 104: D. Consultant Contract Amendment Only
Total $ (original contract and its amendments)
< $150K

## Slide 105: SPP - Consequences
Any costs above $150K are ineligible for federal funding.
Caltrans won’t pay for small purchase contracts above $150K .
Amending the contract over $150K may render the entire contract ineligible.

## Slide 106
Amendment
$50,000
Original Contract
$130,000
Small Purchase Maximum Amount
$150,000
Ineligible Amount $30,000
Original contract = $130,000
Amendment = $ 50,000
Total Amended Contract = $180,000
* Amount not eligible = $30,000
* Amending the contract over $150,000
may render the entire contract ineligible
EXAMPLE PROJECT
Amended Contract Total Amount
$180,000

## Slide 107: Caltrans Local Assistance A&E Oversight

## Slide 108: Definitions
44

## Slide 109: References
  Caltrans Local Assistance A&E Oversight: “Consultant Selection and Procurement” http://www.dot.ca.gov/hq/LocalPrograms/AE/index.htm
  Caltrans Local Assistance Procedures Manual (LAPM), Chapter 10: “Consultant Selection” http://www.dot.ca.gov/hq/LocalPrograms/lam/LAPM/ch10.pdf
  23 CFR Part 172: “Procurement, Management, and Administration of Engineering and Design Related Services” https://www.ecfr.gov/cgi-bin/text-idx?rgn=div5&node=23:1.0.1.2.3
  48 CFR Part 31: “Contract Cost Principles and Procedures” https://www.gpo.gov/fdsys/search/pagedetails.action?browsePath=Title+48%2FChapter+1%2FSubchapter+E%2FPart+31&granuleId=CFR-2011-title48-vol1-part31&packageId=CFR-2011-title48-vol1&collapse=true&fromBrowse=true&collectionCode=CFR
  2 CFR Part 200 Subpart D: “Uniform Administration Requirements for Grants and Cooperative Agreements to State and Local Governments”. https://www.ecfr.gov/cgi-bin/text-idx?node=2:1.1.2.2.1
  49 CFR Part 26: “Participation by Disadvantaged Business Enterprises (DBE) in Department of Transportation Financial Assistance Programs” https://www.ecfr.gov/cgi-bin/text-idx?tpl=/ecfrbrowse/Title49/49cfr26_main_02.tpl
45

## Slide 110
Contact Information
Carol Green
Districts 6, 8, 9, 10
(916) 651-8909
Carol.green@dot.ca.gov
Felicia Haslem
A&E Oversight Program Manager
District 12
(916) 653-7759
Felicia.haslem@dot.ca.gov
The’ Pham
Database/Districts 5, 7, 11
(916) 653-4342
the.pham@dot.ca.gov
Quang Nguyen
Districts 1, 2, 3, 4
(916) 653-6230
quang.v.nguyen@dot.ca.gov
46

## Slide 111: End of Training
THANK YOU!